# Record Keeping System Design Document, v6

# Randy Angle

# October 19, 1999

## Introduction

There are two main uses for the record keeping system. The first and primary reason is to allow the game to track the progress of a child and tailor the activities and difficulty according to the lessons already finished. The second reason is to allow the development team to access records of the play during focus testing. These records will be used to improve the product as much as possible and identify weak areas of the interface or activity design.

The technique used to track progress is a combination of event, time, and activity completion recording. Minutes in certain zones or areas of the game will indicate which areas the child spends more time. Number of click events shows that the child is interacting and what they are interacting with. If a particular activity has some completion event then the game will record that progress.

The game design states that the Bricky and Clicky activities will select randomly from activities that the child has gained some experience with when choosing MATH, LANGUAGE, ART or MUSIC. Each activity will record the progress and increment a bucket indicating which areas the child learned more in.

## Requirements

Because the Record Keeping system is used for both save status and focus test recording it must meet the requirements of both. The structure used to keep the save status will also have just enough additional information to make focus test records useful. It must record time, mouse events and activity events for all 31 activities (24 learning + 4 teaching + 3 interface). In any activity it will record click events on several types of scene objects (character, door, props before activity, and props after activity). In each scene the time before the formal activity and the time after the formal activity starts is recorded. These records will be saved to the hard drive on the user’s machine and will be loaded when a child with a matching name plays again.

There are a few activities that require the ability to save an animation the child creates. Here we will record a string of delta time/event pairs that can be used to replay the animation created.

## Structures/Classes

typedef enum

{

RKEVENT_CHARACTER = 0,

RKEVENT_DOOR,

RKEVENT_MOUSECLICK,

RKEVENT_MOUSECLICK_AFTER,

RKEVENT_PROP,

RKEVENT_PROP_AFTER,

RKEVENT_MAX

} ERKEVENT;

typedef enum

{

RKCURRICULUM_MATH = 0,

RKCURRICULUM_LANGUAGE,

RKCURRICULUM_ART,

RKCURRICULUM_MUSIC,

RKCURRICULUM_MAX

} ERKCURRICULUM;

typedef enum

{

RKCHARACTER_KINESTHETIC = 0,

RKCHARACTER_ART,

RKCHARACTER_MUSIC,

RKCHARACTER_SOCIAL,

RKCHARACTER_LANGUAGE,

RKCHARACTER_MATHEMATICS,

RKCHARACTER_MAX

} ERKCHARACTER;

typedef enum

{

RKINTERFACE_SCROLLING = 0,

RKINTERFACE_SIGNIN,

RKINTERFACE_TYPEIN,

RKINTERFACE_MAX

} ERKINTERFACE;

typedef enum

{

RKMODE_LEARNING = 0,

RKMODE_TEACHING,

RKMODE_INTERFACE,

RKMODE_MAX

} ERKMODE;

typedef struct TAnimEventTag

{

float	DTime;

int	Object;

long	Xpos;

long	Ypos;

TanimEventTag* Next;

} TAnimEvent;

typedef struct

{

float	TotalSceneTime;

long	TotalMouseClicks;

int	Completions;

int	Events[RKEVENT_MAX];

} TSceneRecord;

class CRecordKeeper

{

private:

float	TotalGameTime;

int	Learned[RKCURRICULUM_MAX];

int	Character[RKCHARACTER_MAX];

TSceneRecord	LearningScenes[RKCURRICULUM_MAX][RKCHARACTER_MAX];

TSceneRecord	TeachingScenes[RKCURRICULUM_MAX];

TSceneRecord	InterfaceScenes[RKINTERFACE_MAX];

TAnimEvent*	pAnimSave;

ERKCURRICULUM	CurrentCurriculum;

ERKCHARACTER	CurrentCharacter;

ERKMODE		CurrentMode;

ERKINTERFACE	CurrentInterface;

BOOL		CharacterClicked;

public:

CRecordKeeper();

~CRecordKeeper();

BOOL	Save(char* PlayerName);

BOOL	Load(char* PlayerName);

void	SetMode(ERKMODE NewMode);

void	SetCurriculum(ERKCURRICULUM NewCurriculum);

void	SetCharacter(ERKCHARACTER NewCharacter);

void	AddSceneEvent(ERKEVENT NewEvent);

void	AddAnimEvent(TAnimEvent* pNewAnimEvent);

void	Update(float DeltaTime);

void	HasLearned(ERKCURRICULUM LearnedCurriculum);

void	Display(void);

}

## Schedule Task List

| System Tasks | Duration | Dependent |
| --- | --- | --- |
| Design Record Keeping System | 1 Day | Design Document |
| Code RK System | 4 Days | RK Class designed |
| Integrate RK System | 1 Day | RK Class coded |
| Test & Revise RK System | 1 Day | RK System integrated |
| Rework #1 RK Class | 2 Days | As Needed |
| Test & Revise RK Rework #1 | 1 Day | RK Class Reworked #1 |
| Rework #2 RK Class | 2 Day | As Needed |
| Test & Revise RK Rework #2 | 1 Day | RK Class Reworked #2 |
| Total | 13 Days |  |

## Memory

The Record Keeping system uses arrays and lists to store the results of the save status. Because there are 31 scenes and the capability to store arbitrarily large animation event lists this seems like it could be quite a bit of memory. Each scene takes approximately 16 bytes for each (31*16 = 496 bytes). Each frame of an animation list takes 20 bytes; an animation 50 frames long would be 1000 bytes. A typical save game might reach 3k.

## Risk Assessment

The real risk with the record keeping system is that we might need additional information to make useful decisions during focus testing. Every effort has been made to make it flexible and over-engineer the kinds of elements that we are recording.

In order to guard against faulty records magic numbers and checksums can be used in the files.

## QA & Test

The Record Keeping system is a fairly straightforward file load, update and save process. It has all the faults that most file systems have when it comes to loading bad data. Testers should test and verify loads and try to feed the products bad data on occasion to see if it detects it. A function display the current save status to a debug console/window will help in the process of testing.