[Version number, author, save date, and task days total are fields and can be updated with F9]

# Sound System Design Document, v8

# Greg Sabatini

# October 13, 1999

## Introduction

The sound system is the interface between the low-level, platform-specific hardware and the scripting/object systems that need to play dialog, sound effects and music.

## Requirements

This system must be able to play memory loaded dialog, sound effects and music, and dialog and music streamed directly from the CD.  It must be able to alter the volume, pan, and pitch of any sample during playback.  The system will be platform specific, using Direct Sound on the Windows platform and Sound Manager on the Mac.

There will be 2 major components of this system, the CAudio class which wraps the sound API’s and the CAudioAsset class which wraps an individual sound buffer.    The system will have available 1.5 megs of RAM for these tasks.

The database of sound assets used by this system will be kept by the resource system.  However, the sound system will be responsible for loading and parsing the samples.  All systems needing to play sound will call this system.

Dialog is included in this system.  The concatenation will be done in the scripts.  Reducing the amount of concatenation taking place is the goal.  Multiple Long “sentences” are the preferred method of dialog, and will be streamed from the CD.  Short words that are tagged on to the end of sentences, such as numbers or letters for the counting and language activities will use callback functions and/or polling to sychronize the playing of samples.

## Structures/Classes

class CAudioAsset : CAsset {

int/float nVolume;

int/float nPitch;

int/float nPan;}

class CAudio {

int nBuffers; // # active buffers

LinkedList BuffersPlaying;

LinkedList BuffersPending;

bool bStereo;}

## Functions/Methods

class CAudioAsset : CAsset {

Load(szFilename)

GetVolume();

SetVolume();

GetPitch();

SetPitch();

GetPan();

SetPan();

Play(Volume, Pitch, Pan); 	// default values for args

}

class CAudio {

UpdateAudio(); // called each frame

PlayEffect(szLabel, int x, int y); // will default x,y for non positional sounds

StopEffect(szLabel);

PollEffect(szLabel);

PlayStream(szLabel, function* CallbackFunction);

StopStream(szLabel);

}

## Diagrams

## Schedule Task List

| System Tasks | Duration | Dependent |
| --- | --- | --- |
| Design Win32 CAudioAsset class | 1 Day | CAsset base class design |
| Design Win32 CAudio class | 1 Day | Design Document |
| Design Mac CAudioAsset class | 1 Day | CAsset base class design |
| Design Mac CAudio class | 1 Day | Design Document |
| Code Win32 CAudioAsset class | 2 Days | Win32 CAudioAsset class design |
| Code Win32 CAudio class | 4 Days | Win32 CAudio class design |
| Test & Revise Win32 sound system | 3 Days | Win32 CAudio & CAudioAsset finished |
| Code Mac CAudioAsset class | 2 Days | Mac CAudioAsset class design |
| Code Mac CAudio class | 5 Days | Mac CAudio class design |
| Test & Revise Mac sound system | 4 Days | Mac CAudio & CAudioAsset finished |
| Rework #1 Win32 Sound System | 2 Days | As Needed |
| Test & Revise Win32 Sound System Rework #1 | 1 Day | Win32 Sound System Reworked #1 |
| Rework #1 Mac Sound System | 3 Days | As Needed |
| Test & Revise Mac Sound System Rework #1 | 2 Day | Mac Sound System Reworked #1 |
| Rework #2 Generic Sound System | 2 Days | As Needed |
| Test & Revise Generic Sound System Rework #2 | 1 Day | Generic Sound System Reworked #2 |
| Total | 35 Days |  |

## Memory

This system will use 1 meg of RAM for loaded samples and 0.5 megs for streaming buffers.  The CD ROM drive will not be able to be accessed during this streaming.  Each individual sound system will likely require some additional overhead to run, which is currently unknown.

Sound files will be compressed using IMA compression at a 4:1 ratio, thus reducing the amount of space necessary for them.

## Risk Assessment

The Mac platform is still somewhat of an unknown.  We know that it has the ability to perform all functions we require of it, but the time to figure it out or the processor hit could be large.  This another area where we may need to call on the Mac consultant.

Concatenated dialog could run into sychronization difficulties, as the current plan is to start all sounds at the end of the frame, during the update.  Also there could be difficulties associated knowing when the memory loaded samples are done.  We may have to record more multiples of sentences, if possible, or have the voice actors put more delay in their speech to cover technical limitations.

## QA & Test

If sounds are added to the scene and play correctly, this system works.  If any sound is not playing, it could be in this system or the systems that call this system, (scripting/object).